## Slide 1
X Queries since EIS
xx.x% closed within x days
xx%
xx%
xx%
In-service status Jun-17
X Delivery
CRK Family
x closed / xx open

## Slide 2
CRK
In-service status - Engineering Issues
Water & Waste
Smoke
Detection
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | Potable water pump | 38.12.00.010 | MSN65 |  | 
TFU | Waste Tank indication not correct | 38.30.00.012 | MSN28 |  | 
TFU | Waste valve actuation unit damaged | 38.30.00.014 | MSN50 |  | 
TFU | Low waste vacuum on ground | 38.31.00.038 |  |  | 
TFU | Overboard vent line waste traces | 38.30.00.013 |  |  | 
TFU | Residual Disinfectant in GAINS | 38.10.00.016 | N/A | AMM update | N/A
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | SMOKE DETECTOR PRE-CONTAMINATION ALERT | 26.10.00.020 | MSN109 | SB | Yes
TFU | gg hhh rerrs | 26.10.00.021 | MSN64 | SB | No
TFU | S/D PMC21_Series "humidity out of range" failure | 26.10.00.026 | MSN25 | VSB | No
TFU | DUCT SMOKE DETECTOR - FAULTY LOW FLOW DETECTION | 26.18.00.003 | MSN42 | SB | No

## Slide 3
CRK
In-service status - Engineering Issues
Seats
SCS
Pax door
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | Cfgfggf sfdfdf rgggfgf/dhhghf issue | 25.11.00.029 | MSN63 / 104 | SB | No
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | VCRU Compressor Winding Short fault | 21.59.00.029 |  |  | 
TFU | RACA -00 Potentially Reduced Reliability | 21.59.00.018 |  |  | 
TFU | CDM -00 Potentially Reduced Reliability | 21.59.00.019 |  |  | 
TFU | FAP - SCS Page - 'Automatic Power Saving Active' wrongly displayed | 21.59.00.031 |  |  | 
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | DOOR INDICATION PANEL (DIP) - LED FAILURE | 52.71.00.026 | MSN19 |  | 

## Slide 4
CRK
In-service status - Engineering Issues
Oxygen
Lights
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | Passenger Oxygen Containers inadvertent opening during operation | 35.20.00.020 | TBD | TBD | No
TFU | Crew Oxygen Cylinder Regulator loose Filter Retainer | 35.10.00.015 | MSN109 TBC | VSB TBD | No
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | Illumination Device (ILD) loading & system configuration deviation | 33.20.00.001 |  |  | 
TFU | LOSS OF LAVATORY ILLUMINATION (Lights "OFF") | 33.20.00.004 | MSN109 | SB | Yes
TFU | EPSU SYSTEM CONFIGURATION REPORTING ISSUE | 33.51.00.019 | MSN109 | SB | Yes
TFU | EMERGENCY EXIT SIGNS "ON" DURING FLIGHT | 33.51.00.020 |  |  | 

## Slide 5
CRK
In-service status - Engineering Issues
Lavatories
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | Thermostat Unit Control device | 25.40.00.047 | MSN94 | VSB | 
TFU | Toilet shrouds broken brackets | 25.40.00.049 | MSN44 | VSB | 
TFU | Nonfunctioning LOS microswitch | 25.40.00.058 | MSN28 | VSB | 
TFU | Broken OCCUPIED/VACANT sign | 25.40.00.060 | MSN26 | VSB | 
TFU | Lavatory flush switch | 25.40.00.059 | MSN24 | VSB | 
TFU | Lavatory Mirror damaged | 25.40.00.061 | MSN61 | VSB | 
TFU | Waste bin flap paint damage | 25.40.00.063 | TBD |  | 
TFU | Lavatory countertop cracks | 25.40.00.062 | TBD | VSB | 
TFU | Lights not working properly | 25.40.00.064 | MSN82 | VSB | 
TFU | Ash Tray dislodge easily | 25.40.00.069 | TBD | VSB | 
TFU | Pelmet and upper lateral fairing found dislodged | 25.40.00.066 | MSN52 | VSB | 
TFU | Toilet paper roll holder missing | 25.40.00.070 | MSN54 | VSB | 
TFU | Toilet cover missing bumper | 25.40.00.071 | TBD | New Design | 
TFU | Hinge Latch screws on bi-folding door found loosen/missing | 25.40.00.068 |  |  | 
TFU | Toilet shrouds issues: paint peeling, material cracks and brackets | 25.40.00.046 | MSN74 | VSB | 
TFU | Water Drain Knob actuator found broken | 25.40.00.045 |  |  | 

## Slide 6
CRK
In-service status - Engineering Issues
IFE
Heating
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | Temperature Limitation at 0°C for Panasonic IFE Equipment | 44.20.00.003 | MSN18 | VSB | No
TFU | IFE POWER LOSS - AUTO RESET DURING FLIGHT | 44.20.00.004 |  |  | 
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | Heated Floor Panel (HFP) overheating | 25.27.00.009 |  |  | 

## Slide 7
CRK
In-service status - Engineering Issues
Galley
Gains
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | Galley - Vent Valve Water Leakage | 25.30.00.012 | MSN24 | VSB | No
TFU | Tri-mode refrigerator PN 600-6-02-00 issues | 25.36.00.004 | UNK | VSB | No
TFU | Zodiac Trash Compactor issues | 25.36.00.008 | TBD | TBD | TBD
TFU | SEAL BETWEEN THE CCRC AND THE AFT GALLEY | 25.30.00.041 | MSN046 |  | FOC-MON ALL
TFU | B/E Aerospace GAINS CAN Bus disturbance | 25.36.00.007 | TBD | TBD | TBD
TFU | Espresso makers 4670-0001 series high removal rate | 25.36.00.006 | UNK | VSB | No
TFU | LEAKS FROM GLUED DRAINS IN GALLEYS | 25.00.00.037 | MSN24 | VSB | Yes
TFU | ACU DRAINAGE PIPE ISSUE | 25.30.00.029 | TBD | TBD | TBD
TFU | Galley - Roller Blind Damages | 25.30.00.013 | MSN104 | VSB | Yes
TFU | GALLEY DOOR HINGE COVER SEALS DAMAGES | 25.30.00.035 | TBD | TBD | TBD
TFU | RETAINER COVER DETACHED WITH SCREW MISSING | 25.30.00.037 | N/A | CMM update | No
TFU | Galley Standard Unit slide extractor damage | 25.30.00.028 | TBD | TBD | Yes
TFU | GREY DEPOSIT OR SCRATCHES ON COUNTER TOP | 25.30.00.038 | N/A | N/A | N/A

## Slide 8
CRK
In-service status - Engineering Issues
Emer Systems
Cockpit
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | ENGINE FIRE DETECTION ISSUES | 26.12.00.055 |  | VSB & SB | 
TFU | Slide girt retainer flap detachment | 25.62.00.041 | MSN29 |  | 
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | No cggfdfd in cgfgfdg | 52.51.00.015 | TBD | TBD | TBD
TFU | DDD) | 52.51.00.013 | MSN 159 | SB + VSB | Yes

## Slide 9
CRK
In-service status - Engineering Issues
Cargo
CIDS
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | Entry Into Service CIDS Deviations | 44.11.00.012 | MSN26 | SB | Yes
TFU | CIDS - IFE INTERFACE ISSUES | 44.11.00.015 | MSN26 | SB | Yes
TFU | CIDS OBRM DATA INTEGRITY | 44.11.00.013 | MSN109 | SB | Yes
TFU | fggf htytr | 44.11.00.017 |  |  | 
TFU | FAP Set-up page: Loss of CF-Card mounted status | 44.11.00.018 |  |  | 
TFU | CIDS AUTO-RESET EVENTS | 44.11.00.019 | MSN109 | SB | Yes
TFU | Failure 3 durin Systems dataloading | 44.10.00.001 |  |  | 
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | PDU INOPERATIVE DUE TO MECHANICAL FAILURE | 50.23.00.007 | MSN 28 | VSIL | No
TFU | fdghhhgg jhfgjjhhgf hfjh | 50.23.00.006 | MSN 124 | SB | Yes
TFU | Collapsible ceiling panels - Missing fasteners/washers | 50.13.00.001 |  |  | 

## Slide 10
CRK
In-service status - Engineering Issues
Cabin & Crew rest
Doc. | Title | Reference | PoE | Solution | Monitored retrofit
TFU | OverHead Stowage Compartment in conical area/ Plastic Ring Broken | 25.24.00.017 | MSN21 | SB | Yes
TFU | CCRC | 25.23.00.019 | TBD | TBD | TBD
TFU | OHSC Bushing Housing | 25.24.00.023 |  |  | 
TFU | Compartment gjhgj | 25.24.00.022 | TBD | TBD | TBD
TFU | DAMPER BRACKET SNATCHED FROM BIN SIDEWALL | 25.24.00.024 | MSN102 | VSB | Yes
TFU | Stowages Floor Attachments | 25.27.00.010 | MSN21 |  | 
TFU | Literature pocket premature damage | 25.27.00.008 |  |  | 
TFU | emergency hatch falling | 25.51.00.011 | MSN 216 | VSB and SB | Yes
TFU | Door window shade blocked | 25.23.00.021 |  |  | 
TFU | Interference between trolley and door frame lining & door hinge arm cover | 25.23.00.020 |  |  | 
TFU | CDSS data loading deviation | 44.52.00.002 |  |  |